## Slide 1: SHOPWATCHER
Daniil Ustiuhov, Kyrylo Pryiomyshev

## Slide 2: Project overview
ShopWatcher
Mobile + Web
Price Monitoring
Main Stores in Estonia
6-month development

## Slide 3: Project Goals
Price collection
Discount monitoring
Price history
Product comparison
Search
Favorites
Notification
Web + Mobile
Functional

## Slide 4: Project Goals
Business & Technology
MVP - 3 month
Full version - 6 month
Subscription
Minimum costs
Cloud storage
Fast updates
iOS & Android
Business Goals:
Technology Goals:

## Slide 5: Project Scope
Backend API
Web app
Mobile app
Historical price database
Deployment
Training
1 month of support
In Scope:
AI-analysis
Advanced testing
Marketing
Out of Scope:

## Slide 6: Project Organisation
PM: Daniil Ustiuhov
Founder: Kyrylo Pryiomyshev
Dev Team: backend, mobile, web
UI/UX
QA
Cloud Providers (AWS/GCP)

## Slide 7: Work Breakdown Structure
Project Management
Backend
Mobile
Web
UI/UX
Database & Infrastructure
Testing
Deployment

## Slide 8: Schedule & Milestones
M0 - Start
M1 - Requirements + UI
M2 - Backend MVP
M3 - Web MVP
M4 - Mobile MVP
M5 - Integration
M6 - Release

## Slide 9: Project Budget
Total: €62,300
PM: €4,500
Backend: €21,000
Mobile: €17,500
Web: €10,500
UI/UX: €3,600
QA: €4,000
Servers: €1,200

## Slide 10: Risks
Store API changes
High load
Incorrect data
Overtime
Mitigation: parsers, scaling, caching, agile buffer

## Slide 11: QA, Security, Delivery
QA:
Manual
Auto
UX tests
Performance
Delivery:
Security:
MVPs (Web/Mobile
Full system
HTTPS
Token Auth
Encryption

## Slide 12: Technologies
Flutter / React Native
Node.js
SQL / NoSQL
GitHub
Figma
AWS / GCP
Languages: EST / EN / RU