Agile Software Development

Assignment 1: Product Vision, User Stories, and Roadmap

Narva College, University of Tartu  |  Spring 2026

Submission deadline: 29 March 2026

Team Members

| Name | Role | Responsibilities |
| --- | --- | --- |
| Siuzanna Nevar | Owner | Product vision, backlog prioritization, customer feedback |
| Yuliya Nevar | Scrum Master | Sprint planning, impediment removal, team coordination |
| Margarita Orel | Developer | Feature implementation, testing, CI/CD, code review |
| Kyrylo Pryiomyshev | Developer | Feature implementation, testing, CI/CD, code review |
| Iryna Tomberg | Developer | Feature implementation, testing, CI/CD, code review |
| Daniil Ustiuhov | Developer | Feature implementation, testing, CI/CD, code review |

Product Information

| Product Overview |  |
| --- | --- |
| 1. Product Name | NarvaConnect — College Event Tracker |
| 2. Product Vision | FOR students, lecturers, and staff of Narva College (University of Tartu) WHO have difficulty discovering, tracking, and registering for college events due to fragmented communication channels (Moodle, email, social media), THE NarvaConnect IS A mobile-first web application THAT provides a unified, multilingual hub for all college events — with personalized notifications, one-tap registration, and QR-code attendance tracking. UNLIKE generic social media groups or scattered Moodle announcements, OUR PRODUCT is purpose-built for the Narva College community, supports Estonian, Russian, and English, and gives organizers real-time attendance analytics. |
| 3. Product Description | NarvaConnect is a web and mobile-responsive platform designed exclusively for Narva College of the University of Tartu. The platform solves a real pain point: the college community currently relies on a fragmented mix of Moodle announcements, email newsletters, and informal social media groups to learn about events — leading to low attendance and missed opportunities. The product allows students to browse upcoming events by category (academic, social, cultural, sports), register with a single click, and receive timely push notifications. Lecturers and staff can create and manage events through a simple dashboard. Administrators get aggregated attendance reports. The interface supports three languages: Estonian, Russian, and English — reflecting the multilingual nature of the college. Competing product: Eventbrite (eventbrite.com) — general-purpose event platform. Unlike Eventbrite, NarvaConnect is institution-specific, free for all college members, integrated with university roles, and focused on community building rather than ticket sales. |

4. User Stories and Survey Findings

The product concept was described to 8 members of the Narva College community (students and one lecturer). The following user stories were collected and synthesized from their feedback:

| # | User Role | User Story | Priority |
| --- | --- | --- | --- |
| 1 | Student | As a student, I want to see all upcoming college events in one place so that I don't miss important academic and social activities. | High |
| 2 | Student | As a student, I want to receive push notifications about events related to my study program so that I stay informed without checking manually. | High |
| 3 | Lecturer | As a lecturer, I want to create and publish events quickly without needing admin approval so that I can organize workshops spontaneously. | High |
| 4 | Student | As a student, I want to register for an event and receive a confirmation so that I have proof of my planned attendance. | High |
| 5 | Administrator | As a administrator, I want to view attendance statistics for each event so that I can report participation rates to college management. | Medium |
| 6 | Student | As a student, I want to filter events by category and date so that I can quickly find what is relevant to my interests. | Medium |
| 7 | International student | As a international student, I want to use the platform in English so that I can participate in college life without language barriers. | Medium |
| 8 | Student | As a student, I want to add an event to my personal calendar with one click so that I remember to attend. | Low |

| 5. Proto-Persona |  |
| --- | --- |
| Name & Age | Maria Ivanova, 20 years old |
| Role | 2nd-year IT Systems Development student at Narva College |
| Background | Maria lives in Narva, commutes to the college 3 days a week. She is active in student life but often misses events because announcements are spread across Moodle, email, and several Telegram chats. She uses her smartphone as her primary device. |
| Goals | - Stay informed about all academic and social events at the college - Register for events easily without navigating multiple platforms - Connect with peers from other programs |
| Pain Points | - Event information is scattered and often discovered too late - No central place to see what is happening this week - Email announcements are buried under other messages - Language barrier: some announcements are only in Estonian |
| Technology | Smartphone (Android), uses Moodle, Telegram, Instagram daily |

| 6. Scenarios |  |
| --- | --- |
| Scenario 1: Student discovers and registers for an event | Maria opens NarvaConnect on Monday morning during her commute. The home screen shows a curated feed of upcoming events for this week. She spots a "CV Writing Workshop" on Wednesday organized by the career center. She taps the event, reads the description in Russian (her preferred language), and registers with one click. She receives an instant confirmation notification and the event is added to her in-app calendar. On Wednesday morning, NarvaConnect sends her a reminder 1 hour before the event. At the entrance, she shows her QR code and her attendance is recorded automatically. |
| Scenario 2: Lecturer publishes an event | Andrei, an IT lecturer, learns that a cybersecurity expert will visit Narva College on Thursday. He logs into NarvaConnect with his university account and fills out a quick event form: title, description, date, time, room, and target audience (IT students). He publishes the event and the platform automatically sends push notifications to all students enrolled in IT programs. Within 30 minutes, 18 students have registered. Andrei can see real-time registration numbers in his organizer dashboard. |

7. Product Features

Features are grouped into two releases: v1.0 (MVP — essential features for first release) and v2.0 (extended features). Competing product: Eventbrite.

| Feature | Description | Release |
| --- | --- | --- |
| Unified Event Feed | Browse all college events in one place with category filters (Academic, Social, Cultural, Sports) and date range selection. | v1.0 |
| User Authentication | Login via university credentials (SSO). Role-based access: Student, Lecturer, Administrator. | v1.0 |
| Event Registration | One-tap registration for events. Confirmation notification sent immediately. Capacity limits enforced. | v1.0 |
| Push Notifications | Personalized alerts for new events matching user's program, event reminders (1 day and 1 hour before). | v1.0 |
| Event Creation Dashboard | Lecturers and admins can create, edit, and cancel events with audience targeting by study program. | v1.0 |
| QR-Code Attendance | Each registered participant receives a unique QR code. Organizers scan codes at the entrance using any smartphone. | v2.0 |
| Multilingual UI | Full interface available in Estonian, Russian, and English. Users select preferred language in profile settings. | v2.0 |
| Personal Calendar | Registered events appear in the in-app calendar. Export to Google Calendar / iCal supported. | v2.0 |
| Analytics Dashboard | Admins view attendance statistics, event popularity trends, and program participation rates. | v2.0 |

8. Product Backlog

| # | Product Backlog Item | Sprint | Priority |
| --- | --- | --- | --- |
| 1 | User authentication and role management (SSO integration) | Sprint 1 | High |
| 2 | Event listing page with search and category filters | Sprint 1 | High |
| 3 | Event creation form for lecturers and administrators | Sprint 1 | High |
| 4 | Event registration system with confirmation | Sprint 1 | High |
| 5 | Database schema design (users, events, registrations) | Sprint 1 | High |
| 6 | Push notification system for event alerts and reminders | Sprint 2 | High |
| 7 | QR-code generation and attendance scanning module | Sprint 2 | Medium |
| 8 | Multilingual UI support (ET / RU / EN) | Sprint 2 | Medium |
| 9 | Personal calendar view for registered events | Sprint 2 | Medium |
| 10 | Analytics dashboard for administrators | Sprint 3 | Medium |
| 11 | Google Calendar / iCal export | Sprint 3 | Low |
| 12 | Mobile-responsive UI polish and accessibility improvements | Sprint 3 | Low |

Development Roadmap

| Phase | Goals & Features | Team Focus | Timeline |
| --- | --- | --- | --- |
| Sprint 1 (v1.0 Core) | Authentication, event feed, event creation, registration system, database setup | All developers. Siuzanna defines backlog. Yuliya runs daily standups. | Week 1–2 (Mar–Apr) |
| Sprint 2 (v1.5 Notifications) | Push notifications, QR attendance, multilingual UI, personal calendar | Frontend: Margarita, Iryna. Backend: Kyrylo, Daniil. Testing: all. | Week 3–4 (Apr) |
| Sprint 3 (v2.0 Analytics) | Admin analytics dashboard, calendar export, UI polish, accessibility | All developers. Customer demo to Siuzanna. Retrospective. | Week 5–6 (May) |
| Final Delivery | Full testing, bug fixing, product demo video, report submission | All team members | Week 7–8 (May–Jun) |